### Table of Contents

- Introduction

- Overall Description

- Proposed Solution & Business Requirements

- Project Scope

- Stakeholders, User Roles & System Requirements

- Functional & Non-Functional Requirements

- Assumptions, Constraints & Risks

- Architecture Overview

- Deliverables, Success Criteria & Future Roadmap

- Conclusion

## 1. Introduction

The AI Document Intelligence Agent is an enterprise-grade intelligent document processing system designed to analyze uploaded business documents and dynamically select the most appropriate OCR engine based on document characteristics. The system operates within a modular, agent-based architecture that supports multiple OCR engines and delivers structured text optimization for subsequent Large Language Model (LLM) workflows.

### 1.1 Purpose of the Document

This Software Requirement Analysis (SRA) document defines the functional and non-functional requirements for the AI Document Intelligence Agent. It serves as the authoritative reference for technical architects, AI engineers, project managers, and software developers involved in the design, development, and validation of the system.

### 1.2 Intended Audience

| Role | Responsibility | Primary Use of This Document |
| --- | --- | --- |
| Technical Architects | System design and architecture | Architecture validation, component design |
| AI Engineers | OCR engine integration and agent logic | Engine selection logic, pipeline rule tuning |
| Project Managers | Project planning and delivery | Scope definition, milestone tracking |
| Software Developers | System implementation | Requirement traceability, feature development |
| Quality Assurance | Testing and validation | Requirement-based test case derivation |

## 2. Overall Description

### 2.1 Project Background

Organizations across industries process thousands of business documents daily—invoices, contracts, purchase orders, identity documents, and regulatory filings. A significant portion of these documents arrive in non-digital or semi-digital formats (scanned PDFs, low-resolution images, photographs) that require Optical Character Recognition (OCR) for text extraction. Current OCR solutions are typically deployed as single-engine pipelines, regardless of document type or quality, resulting in suboptimal extraction accuracy and increased downstream errors.

### 2.2 Business Problem

The absence of intelligent OCR routing leads to systematic inefficiencies in document processing pipelines. A single OCR engine cannot optimally handle the full spectrum of document types, image qualities, and layout complexities encountered in real-world enterprise environments. This results in reduced extraction accuracy, increased manual correction effort, and degraded performance of downstream AI models that depend on high-quality text as input.

### 2.3 Problem Statement

- Static OCR Assignment: Existing systems assign a single OCR engine to all documents, ignoring document-specific characteristics that directly impact extraction quality.

- No Document Intelligence: Current pipelines lack an analytical layer to profile documents before processing, resulting in blind engine selection with no quality assurance mechanism.

- Architectural Rigidity: Monolithic OCR integrations prevent the addition of new engines or AI-based routing without significant rework, limiting scalability and future extensibility.

### 2.4 Existing System

Conventional document processing systems typically employ a fixed OCR engine applied uniformly across all document types. Document upload triggers a direct pass to the OCR engine without any pre-processing analysis, engine evaluation, or quality-based routing. The extracted text is then passed to downstream systems without validation of extraction quality or engine suitability.

### 2.5 Limitations of Existing Systems

| Limitation | Impact on Business Operations |
| --- | --- |
| Single-engine architecture | No engine optimization based on document characteristics; accuracy varies unpredictably. |
| No pre-processing analysis | Documents with poor quality are processed without remediation or engine adaptation. |
| Hard-coded engine integration | Adding new OCR engines requires code-level changes and system redeployment. |
| No quality feedback loop | Extraction errors propagate silently to downstream AI models and business systems. |
| Lack of extensibility | Cannot support emerging models or AI-based routing without architectural overhaul. |

## 3. Proposed Solution & Business Requirements

### 3.1 Proposed Solution

The AI Document Intelligence Agent introduces an intelligent, agent-based architecture that inserts an analytical decision layer between document upload and OCR processing. The system first analyzes each uploaded document to generate a structured Document Profile, then evaluates all available OCR engines against predefined business rules, and finally selects the engine with the highest suitability score. This approach ensures optimal extraction quality while maintaining a modular, extensible architecture.

### 3.2 Business Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| BR-01 | Automated Document Analysis | The system shall automatically analyze every uploaded document to identify type, quality, and layout characteristics without manual intervention. |
| BR-02 | Dynamic OCR Engine Selection | The system shall dynamically select the most appropriate OCR engine for each document based on its analyzed characteristics. |
| BR-03 | Multi-Engine Support | The system shall support integration with multiple OCR engines (GOT-OCR, TrOCR, PaddleOCR, RapidOCR, and Docling OCR) through a unified OCR Factory interface. |
| BR-04 | Extensible Architecture | The system architecture shall allow new OCR engines to be added without modifying existing components or redeploying the system. |
| BR-05 | High-Quality OCR Output | The system shall produce OCR text output suitable for downstream LLM processing. |
| BR-06 | Future AI Routing Readiness | The architecture shall support migration from rule-based to AI-based OCR routing without structural changes. |

### 3.3 Project Objectives

- Analyze: Automatically analyze uploaded business documents and identify key characteristics including type, resolution, blur, brightness, contrast, and layout complexity.

- Profile: Generate a structured Document Profile that encapsulates all analyzed attributes for use by the selection pipeline.

- Select: Dynamically select the most appropriate OCR engine using a rule-based scoring and engine selection mechanism that evaluates available engines against the document profile.

- Extend: Provide an extensible, modular architecture that supports future OCR engines and AI-based decision making without architectural changes.

## 4. Project Scope

### 4.1 In Scope

- Core System Capabilities:

  - Document upload via FastAPI REST interface.

  - Document Analyzer and Document Profile generation with structured attributes.

  - Rule Engine evaluation paired with an Engine Selector mechanism.

  - OCR Factory implementing the Factory Design Pattern.

  - Integration with five core OCR engines: GOT-OCR, TrOCR, PaddleOCR, RapidOCR, and Docling OCR.

  - Downstream text structuring pipeline utilizing Qwen for structured JSON extraction.

  - Business logic validation and enrichment (enrich_invoice()).

  - Local storage optimization (outputs/invoices.json) for future dashboard rendering.

  - Agent-based orchestration via Document Agent.

### 4.2 Out of Scope

- Advanced Extraction Capabilities:

  - Advanced multimodal VLM-based extraction is outside the current scope.

- AI-Based OCR Routing:

  - Machine learning-based engine selection replacing the Rule Engine / Engine Selector is planned for a future iteration.

- Confidence-Based Learning:

  - Feedback loops that learn from extraction confidence scores to improve future engine selection are out of scope.

- Deployment & Infrastructure:

  - Docker configurations, cloud deployment, CI/CD pipelines, and infrastructure provisioning are not covered.

- Testing & Benchmarking:

  - Unit tests, integration tests, performance benchmarks, and OCR engine comparison studies are excluded from this phase.

## 5. Stakeholders, User Roles & System Requirements

### 5.1 Stakeholders

| Stakeholder | Role | Interest in the System |
| --- | --- | --- |
| Enterprise Clients | End Users | Accurate, automated document processing with minimal manual intervention. |
| Technical Architects | Design Authority | System architecture, scalability, and extensibility. |
| AI Engineers | Implementation | OCR engine integration, agent logic, and engine selection tuning. |
| Project Managers | Delivery | Scope adherence, timeline, and milestone delivery. |

### 5.2 User Roles

- System User: Uploads business documents via the FastAPI interface and receives structured text or JSON output.

- System Administrator: Configures business rules in the Rule Engine, manages engine routing definitions, and monitors logs.

- AI Engineer: Develops and integrates new OCR engines via the OCR Factory interface and maintains core pipeline modules.

### 5.3 System Requirements

| Category | Requirement | Specification |
| --- | --- | --- |
| Operating System | Server Environment | Linux (Ubuntu 20.04 LTS or later) recommended for production. |
| Runtime | Python Version | Python 3.9 or later required for all components. |
| API Framework | Web Server | FastAPI with Uvicorn ASGI server. |
| OCR Engines | Supported Engines | GOT-OCR, TrOCR, PaddleOCR, RapidOCR, and Docling OCR. |
| Memory | RAM Requirement | Minimum 8 GB RAM; 16 GB recommended for multi-engine workloads. |
| Storage | Disk Space | Minimum 20 GB for OCR model weights and temporary document storage. |

## 6. Functional & Non-Functional Requirements

### 6.1 Functional Requirements

| ID | Requirement | Specification |
| --- | --- | --- |
| FR-01 | Document Upload | The system shall accept PDF and image file uploads (PNG, JPEG, TIFF) via a RESTful API endpoint. |
| FR-02 | PDF Conversion | The system shall convert PDF pages into images using PyMuPDF whenever required before OCR execution. |
| FR-03 | Document Type Detection | The system shall classify documents as digital PDF, scanned PDF, or image based on file properties. |
| FR-04 | Image Quality Assessment | The system shall compute blur score, brightness, and contrast metrics for image-based documents. |
| FR-05 | Layout Analysis | The system shall detect table presence, text density, and orientation for layout complexity scoring. |
| FR-06 | Document Profile Generation | The system shall generate a structured Document Profile containing all analyzed attributes for downstream evaluation. |
| FR-07 | OCR Engine Evaluation & Selection | The system shall evaluate available OCR engines against the Document Profile and select the optimal engine using the Engine Selector. |
| FR-08 | OCR Execution | The OCR Factory shall instantiate the selected engine and execute text extraction on the processed document images. |
| FR-09 | Structured JSON Extraction | The system shall feed the extracted OCR text into the Qwen LLM pipeline to output structured invoice JSON. |
| FR-10 | Business Logic Enrichment | The extracted invoice JSON shall be validated and enriched (enrich_invoice()) before being returned to the client. |
| FR-11 | Invoice Storage | The system shall persist extracted invoice data in JSON format (outputs/invoices.json) for dashboard visualization. |
| FR-12 | Engine Registration | The system shall allow new OCR engines to be registered with the OCR Factory without modifying core orchestration workflows. |

### 6.2 Non-Functional Requirements

- NFR-01 (Performance): Document analysis and engine selection shall complete within 2 seconds for documents up to 10 pages.

- NFR-02 (Scalability): The system shall support the addition of new OCR engines without architectural modification or system downtime.

- NFR-03 (Reliability): The system shall maintain 99.5% availability during standard business hours with graceful degradation on engine failure.

- NFR-04 (Maintainability): All components shall be independently testable and modifiable without affecting other system modules.

- NFR-05 (Extensibility): New OCR engines shall be integrable by implementing a standard interface without modifying existing routing logic.

- NFR-06 (Security): Data storage must comply with session requirements, persisting data securely only as configured for dashboard auditing.

## 7. Assumptions, Constraints & Risks

### 7.1 Assumptions

- OCR Engine Availability: GOT-OCR, TrOCR, PaddleOCR, RapidOCR, and Docling OCR are assumed to be available, installable, and operable within the target environment.

- Network Connectivity: The deployment environment has stable network connectivity for downloading OCR model weights and dependencies during initialization.

### 7.2 Constraints

- Technical Constraints:

  - OCR engine routing evaluation is limited to rule-based and engine selector logic in the current iteration.

  - Vision Language Models (VLMs) are outside the current scope.

- Project Constraints:

  - Internship project timeline limits the depth of rule engine sophistication.

  - Hardware resources for OCR model inference may be limited in development environments.

### 7.3 Risks

| Risk ID | Risk Description | Probability | Impact |
| --- | --- | --- | --- |
| R-01 | OCR engine incompatibility with target environment | Medium | High |
| R-02 | Selection pipeline produces suboptimal choices for edge-case files | High | Medium |
| R-03 | Performance degradation with multiple heavy OCR models loaded simultaneously | High | Medium |

## 8. Architecture Overview

### 8.1 High-Level Architecture

The AI Document Intelligence Agent follows an Agent-Based Architecture with clearly separated components connected through well-defined interfaces. The architecture enforces loose coupling, high cohesion, and separation of concerns across all components.

The requirements map to the following complete end-to-end conceptual flow:

$$\text{FastAPI} \longrightarrow \text{Document Agent} \longrightarrow \text{Document Analyzer} \longrightarrow \text{Document Profile} \longrightarrow \text{Rule Engine} \longrightarrow \text{Engine Selector} \longrightarrow \text{OCR Factory} \longrightarrow \text{Selected OCR} \longrightarrow \text{Qwen LLM} \longrightarrow \text{Business Logic Enrichment} \longrightarrow \text{Dashboard Storage}$$

### 8.2 Flow Component Responsibilities

- FastAPI Layer: Handles incoming HTTP REST requests and file streams.

- Document Agent: Acts as the central orchestrator coordinating the system processing lifecycle.

- Document Analyzer: Analyzes document metadata, formats, and quality metrics.

- Document Profile: Generates the structured JSON-serializable object containing document attributes.

- Rule Engine: Evaluates predefined criteria against the Document Profile.

- Engine Selector: Processes metrics from the Rule Engine to select the most appropriate engine identifier.

- OCR Factory: Dynamically instantiates the chosen engine from the five supported models (GOT-OCR, TrOCR, PaddleOCR, RapidOCR, or Docling OCR).

- Qwen LLM Pipeline: Transforms unstructured extracted text into highly accurate structured JSON.

- Business Logic Enrichment: Runs post-extraction validation and enrichment tasks (enrich_invoice()).

- Dashboard Storage: Persists processed records locally (outputs/invoices.json) for analytical visualizations.

## 9. Deliverables, Success Criteria & Future Roadmap

### 9.1 Expected Deliverables

- 01: Software Requirement Analysis Document in IEEE SRS style.

- 02: High-Level Architecture Design detailing the decoupled pipeline modules.

- 03: Document Analyzer & Profiler Module.

- 04: Rule Engine & Engine Selector components with predefined logic for all five engines.

- 05: OCR Factory Implementation supporting uniform invocation.

- 06: Extraction and Structuring Pipeline utilizing Qwen LLM integration.

### 9.2 Success Criteria

| Criteria | Target | Measurement Method |
| --- | --- | --- |
| OCR Engine Selection Accuracy | > 85% optimal engine selection rate on test set | Manual validation against labeled document profiles. |
| System Extensibility | Successful integration of additional OCR engines without modifying existing business logic | Code verification upon adding subsequent models. |
| API Response Time | Analysis + selection under 2 seconds for standard documents | Performance benchmarking on test dataset. |
| OCR Output Quality | Extracted text suitable for downstream LLM processing | Downstream model ingestion validation. |

### 9.3 Future Enhancements

- Phase 2 — AI-Based Routing:

  - Replace the Rule Engine with a machine learning-based adaptive engine ranking model.

  - Implement confidence-based learning and an adaptive engine scoring loop.

- Phase 3 — VLM & Advanced Multimodal Processing:

  - Integrate Vision Language Models (VLMs) for advanced visual document understanding.

  - Incorporate complex multimodal reasoning and AI confidence self-learning loops.

## 10. Conclusion

The AI Document Intelligence Agent represents a significant advancement in enterprise document processing architecture. By introducing an intelligent, analytical layer between document upload and OCR execution, the system addresses the fundamental limitation of static, single-engine OCR pipelines. The modular, agent-based architecture ensures that the system is not only effective for current requirements but is also positioned to evolve seamlessly with emerging AI capabilities.